Project Name: CaseCraft

Test Plan

| Document Author | Document Version |
| --- | --- |
| Monika S | 1.0 |

Table of Content

- Introduction —----------------------------------------------------------------------------------- 2

- Scope –—------------------------------------------------------------------------------------—---2

  - In Scope —-----------—----------------------------------------------------------------—--2

  - Out of Scope –------------—-----------------------------------------------------------—--4

- Quality Objectives —----------------------------------------------------------------------------4

- Test Methodologies —------------------------------------------------------------------------—4

  - Overview ——-------------------------------------------------------------------------—--4

  - Testing level —-------------------------------------------------------------------------—--5

  - Testing strategy ------------------------------------------------------------------------—--5

  - Bug Triage –—--------------------------------------------------------------------------—-6

4.5.Suspension Criteria and Resumption Requirements -------------------------------—-6

4.6. Test completeness ---------------------------------------------------------------------—--7

- Role and Responsibility —----------------------------------------------------------------------7

- Entry and Exit Criteria —-------------------------------------------------------------------—-9

  - Entry Criteria —-----------------------------------------------------------------------------9

  - Exit Criteria —------------------------------------------------------------------------------9

- Test Deliverables —-----—----------------------------------------------------------------------9

- Resources & Environment Needs -—------------------------------------------------------- 10

  - Resources —-------------------------------------------------------------------------------10

  - Testing Tools —-------------------------------------------------------------------------- 10

  - Configuration Management—---------------------------------------------------------- 11

  - Test Environment —---------------------------------------------------------------------- 11

- Test Schedule —-------------------------------------------------------------------------------- 11

- Risk & Assumptions —------------------------------------------------------------------------12

- Terms / Acronyms —---------------------------------------------------------------------------12

1.Introduction

This document describes the testing functionality of the CaseCraft website, which provides custom case and workflow solutions. It outlines the objectives, scope, and testing approach to ensure the platform works efficiently for users. The focus includes validating navigation, product browsing, and inquiry features for proper functionality and usability. The goal is to ensure a reliable, user-friendly experience that meets quality standards.

2.Scope

2.1. In Scope

Homepage & Navigation

- Well-organized menu and header.

- Clickable company logo for homepage navigation.

- Functional top and footer navigation links.

- Responsive layout across pages.

Product Categories & Browsing

- Organized product categories (ATA Cases, Broadway Cases, Workflow Solutions, etc.).

- Ability to view product listings.

- Functional category filtering and navigation.

- Scrollable product sections with clear layout.

Product Detail Page

- Product images and detailed descriptions.

- Specifications and feature details.

- Inquiry or contact options related to products.

- Smooth navigation between product pages.

Search Functionality

- Organized search bar.

- Ability to search and view relevant case/workflow solutions.

● Contact & Inquiry Forms

  - Ability to input Name, Email, Phone, and Message.

  - Proper validation of required fields.

  - Successful form submission with confirmation.

Footer & Informational Pages

- Contact Us page.

- About/Company information pages.

- Social media or external links.

- Working menu and footer options.

General Website Functionality

- Page loading performance.

- Broken link validation.

- UI consistency and usability.

- Cross-browser compatibility.

2.2. Out of Scope

- Any future features or modules not currently available on the CaseCraft website. Backend database testing or server-side code validation.

- Payment gateway or e-commerce checkout functionality (if added later).
Security penetration testing.

3.Quality Objective

The objective of this Test Plan is to ensure the CaseCraft website delivers a reliable, user-friendly, and high-performance browsing experience. The testing focuses on validating navigation, product viewing, and inquiry features to meet end-user expectations, maintain usability standards, and ensure stable functionality across devices and browsers.

4.Testing Methodologies

4.1. Overview

This project will follow the Agile testing methodology, where testing activities are performed alongside development updates and requirement changes. Testing will be conducted based on feature modules such as navigation, product browsing, inquiry forms, and informational pages. Each functionality will be validated individually and as part of end-to-end user flows. Test cases will be prepared during requirement analysis and enhanced through exploratory testing, with regular reporting as per the project schedule.

4.2. Test Levels

In Scope

- Functional Testing: Black-box testing geared to the application's functional requirements.

- Integration Testing: Verify combined functionality after integration.

- Performance Testing: Check if	 the system meets	performance requirements.

- Cross-browser Testing:	Ensure system support across different browsers.

- Security Testing (Payment):	Check	application	security against internal and external threats.

- UAT (User Acceptance Testing): From a tester’s perspective.

- Regression	Testing: Validate	existing functionalities as	part of regression tests (Cart, Checkout Flow).

- Progression Testing: Validate new functionalities.

- Fixed defects validation.

Out of Scope

- Database Testing

- API Testing

- Automation Testing

- 4.3. Test Strategy

Test case preparation and execution

- QA team will prepare detailed test cases covering all CaseCraft website functionalities..
Defect login and reporting

- QA will log defects in the defect management tool and notify the responsible developer/team.

- Each defect will include steps to reproduce, severity, priority, and screenshots if required

Retesting

QA will retest resolved defects and update status accordingly.
 Regression testing will be performed if fixes impact existing functionalities.

Deployment / Delivery

Once all bugs/defects that have been reported after complete testing are fixed, afterward if no other bugs are found, the report will be deployed to the test site by PM.

Once QA is done with the testing round on the test site and if it is required, the Report will be delivered along with sample output by email to the respective team member.

QA will hand over the hard copy of the delivery documents to the respective developer.

4.4. Bug Triage

Define the resolution type for each bug.

Prioritize bugs and determine a schedule for all "To Be Fixed" bugs.

4.5. Suspension Criteria and Resumption Requirements

Suspension criteria define when to suspend testing.

Resumption criteria determine when testing can resume after suspension.

4.6. Test Completeness

100% test coverage.

All manual test cases are executed.

All open bugs are fixed or will be fixed in the next release.

5.Roles and Responsibility

| Roles | Contact Name and Information | Responsibilities |
| --- | --- | --- |
| PM | X pm@casecraft.com | The primary contact for the development and QA team. Participate in Test Scenarios. Participate in Test Cases review. Responsible for the Project schedule and the overall success of the project 5. Verify sign-on Requirements, Test Scenarios, and Test Cases |
| QA Lead | Y qal@casecraft.com | Participation in the project plan creation/update process. Planning and organization of the test process for the release. |

|  |  | Coordinate with QA analysts/engineers on any issues/problems encountered during testing. Report progress on work assignments to the Project manager. Monitor quality metrics and performance throughout each testing phase. Monitor QA burn-down rate and status |
| --- | --- | --- |
| QA | Z qa@casecraft.com | Understand the features requirements. Writing and executing Test cases. Preparing RTM(Requirement traceability matrix). Reviewing Test cases, RTM with PM, QA Lead. Preparation of Test Data Log in to Defects and keep tracking. Retesting and regression testing. Bug Review meeting. Provide and monitor the Testing Schedule to team members. Coordinate with the QA Lead for any issues or problems encountered during test preparation /execution/defect handling. |

6.Entry and Exit Criteria

6.1. Entry Criteria

- QA resources have completely understood the CaseCraft website requirements and prepared the testing documentation.

- QA resources have good knowledge of website functionalities such as navigation, product browsing, and inquiry forms.

.

6.2. Exit Criteria

.
● Required level of functional coverage for CaseCraft website features is achieved.
● All Severity 1 and Severity 2 defects are fixed or approved for the next release.

7.Test Deliverables

Before Testing phase -	FRS document.

- Test plans document.

- Test scenario.

- Test cases documents.

- Test design specifications.

During Testing

- Test tool simulators.

- Test data.

- Test Traceability Matrix.

- Error logs and execution logs.

After Testing Cycles

- Test results/reports.

- Defect report.

- Installation/test procedures guidelines.

- Release notes.

8.Resources & Environment Needs

8.1. Resources

Description

- Web server hosting the CaseCraft website.

- Stable internet connection (minimum 5 Mb/s recommended).

- QA testing workstation.

Network

Windows 10, 4GB RAM, 3.4GHz CPU.

8.2. Testing Tools

Test Case creation: Microsoft Excel.

Test Case Tracking: Microsoft Excel.

Test Case Execution: Manual.

Test Case Management: Microsoft Excel.

Defect Management: Jira.

Test Reporting: Microsoft Excel & Jira.

8.3. Configuration Management

Github

8.4. Test Environment

● Support Level (Browsers)

Windows 10: Edge, Chrome (latest), Firefox (latest), Safari (latest).

9.Test Schedule

| Task Name | Start | Finish | Done by | Estimated Time |
| --- | --- | --- | --- | --- |
| FRS | 02/09 | 02/09 | Monika S | 1 day |
| Test Planning | 02/10 | 02/10 | Monika S | 1 day |
| Review Requirements documents |  |  | Monika S |  |
| Create test basis | - | - |  |  |
| Staff and train new test resources | - | - |  |  |
| First deploy to QA test environment | - | - |  |  |
| Functional Testing: Iteration 1 | - | - |  |  |
| Iteration 2 deploy to QA test environment | - | - |  |  |
| Functional testing iteration 2 | - | - |  |  |
| System Testing | - | - |  |  |
| Regression Testing | - | - |  |  |
| UAT | - | - |  |  |
| Resolution of final defects and final build testing | - | - |  |  |
| Deploy to the staging environment | - | - |  |  |
| Performance testing | - | - |  |  |
| Release to Production | - | - |  |  |

Risk & Assumptions

● Risks:

- Website pages may load slowly due to unstable internet connection or large media content.

- Compatibility issues may occur on outdated browsers or when JavaScript is disabled.

- Inquiry/contact forms may fail due to server or email configuration issues.

- Frequent content updates may affect existing UI layouts or navigation links.

- Limited access to backend systems may restrict deeper validation.

● Assumptions:

- test environment and website access will be available throughout the testing cycle.

- Required testing tools (Excel, browser developer tools, Jira) will be accessible.

- QA resources have adequate knowledge of manual website testing.

Terms/Acronyms

| Terms/Acronyms | Definition |
| --- | --- |
| API | Application Programming Interface |
| PM | Project Manager |
| QA | Quality Assurance |
| RTM | Requirement Traceability Matrix |
| UAT | User Acceptance Testing |